## Recommended path forward

### Phase 1 — Spec closure (you + me, ~1–2 sessions)

Goal: Call the Designer spec “good enough” without boiling the ocean.

- Heading item (short add-on to form items doc)

- Form format toolbar vs Document (delta section)

- Template matrix — 9 templates from New Project dialog mapped to .tawala files in TawalaDesigner/Code/TAWALA/Setup/Templates/

- Mark DESIGNER_UI_REFERENCE.md gaps as historical or resolved

Your role: Occasional screenshots only where we lack source (Preview, Form Styles).
My role: Write docs; cross-check C# and template XML.

### Phase 2 — Template import + deploy (engineering, high value)

Goal: Prove end-to-end: legacy template XML → Java 8080 → live form URL.

Templates already exist as .tawala XML (e.g. Simple Survey Template.tawala — one MCQ, Show form Report, built-in choice-tally-table). No browser Designer required for v1.

| Step | Deliverable | How you oversee |
| --- | --- | --- |
| 2a | scripts/deploy-tawala-template.sh (or .mjs) | POST project XML to http://localhost:8080/client like legacy Designer |
| 2b | Template smoke matrix | Table: template → deploy OK? → start URL → submit → expected next form |
| 2c | Start with Simple Survey, then Sign-up Sheet, then Form with Process | You click URLs; I fix XML/runtime gaps |

Why this before designer-web: Validates the real runtime (Java + Postgres), gives demo links you can open, and bounds scope to small projects. designer-web JSON→XML is a separate path; templates skip that risk.

Existing assets: docs/STACK.md, docker compose, designer-web/server/index.mjs (/client proxy), DirtBowl deploy scripts as patterns.

### Phase 3 — Tawala website rough draft (visual, soon)

Goal: A browseable mock of what tawala.com / MyTawala felt like — not a full Spring rewrite.

Source material in repo:

- JSP: mytawala/view.jsp, library/searchLibrary.jsp, library/detail.jsp, community/, projectmanager/

- CSS/images under TawalaWebapp-build1700/web/

- Acceptance tests name flows: library search, deploy-to-MyTawala, landing page

Deliverable options (pick one):

| Option | Oversight | Effort |
| --- | --- | --- |
| A. Static HTML/CSS mock in website-mock/ | You review pages in browser; no backend | Low; fast |
| B. Canvas / simple React shell | Same, richer layout | Medium |
| C. Run real 8080 JSPs after docker-up | Faithful but dated 2006–2008 content | Medium; authenticity |

Recommendation: A or B first — home, Library search, project detail, MyTawala dashboard — styled from legacy CSS, modernized typography. Wire “Deploy” and “Test drive” to your Phase 2 template URLs. That connects website mock to working projects.

### Phase 4 — Browser Designer (designer-web) — incremental, spec-driven

Current state (designer-web/README.md): shell, form items, MVP process/docs, Node dev runtime, JSON deploy. Gaps vs your specs: context Insert menus, full If/Show UI, document tables/functions, Fields drag, themes, etc.

Rule: Implement only what Phase 2 proves the runtime needs (e.g. if Simple Survey deploys, browser Designer only needs to open/edit that JSON/XML shape).

## Maximizing your ability to oversee

What works well for this project:

- One active track per chat stretch — “today: template deploy” vs “today: website mock” (rules already say this).

- Milestone checklist in repo — e.g. docs/ROADMAP.md with Phase 1–4 checkboxes and demo URLs after each step (http://localhost:8080/...). You review the checklist, not every line of code.

- Small, demonstrable chunks — “Simple Survey deploys and Report shows tallies” beats “process editor parity.”

- You approve at gates — spec sign-off → template matrix → first deploy URL → website wireframe.

- I report in three lines — what changed, URL to try, what I need from you (screenshot / click-test).

- Defer per-function docs until we pick functions for runtime (your offer stands; catalog is enough for now).

## Suggested immediate next steps

If you agree with the priority:

- I add docs/ROADMAP.md + template matrix + Heading/Form-format spec gaps (documentation only).

- I build deploy-tawala-template script and get Simple Survey running on 8080 with a written smoke-test checklist for you.

- In parallel or right after, static website mock (home + Library + MyTawala) from JSP/CSS references.

Your call on ordering: deploy-first vs website-mock-first. Deploy-first proves the platform; mock-first gives you something visual to react to while Docker/Java runs on your machine.

Which of those three should I start on in the next session — roadmap + spec gaps, template deploy script, or website mock draft?